Cosmetics Compliance SaaS

Build Roadmap & Test Gates

Version 1.0  •  June 2026  •  Internal

This document defines the phased build plan for turning the current single-company compliance manager into a commercial multi-tenant SaaS for small cosmetics brands. Each phase ends with a test gate — a set of pass/fail checks that must all be green before development moves forward.

# Overview

| Phase | Focus | Key outcome |
| --- | --- | --- |
| Phase 1 | Multi-tenancy — one app, many companies | Data fully isolated per company |
| Phase 2 | User management — invites & roles | Teams can collaborate safely |
| Phase 3 | Pricing tiers & Stripe billing | App can take real payments |
| Phase 4 | AI credits & usage logging | AI cost transparent and controlled |
| Phase 5 | Onboarding & public presence | Stranger can sign up without help |
| Phase 6 | Compliance content & features | Full value for small brands |

No phase starts until the previous test gate is fully green. This prevents building billing on broken multi-tenancy, or content features on broken billing.

PHASE 1 Multi-tenancy One app, many companies — data fully isolated per org

Everything in the current app belongs to a single implicit company. This phase adds an organisations table and wires org_id through every data table, enforced by Supabase Row Level Security. Nothing else can be built reliably until this is in place.

## Deliverables

| Deliverables |  |
| --- | --- |
| • organisations table (id, name, slug, created_at) | • RLS policies updated — every query scoped to user's org |
| • org_id added to: products, documents, users | • Platform admin role kept separate from org admin |
| • pricing_tiers table (ranges, price, ai_credits, trial_days, markets) | • Migration script: existing data moved into org 1 |

TEST GATE — all checks must pass before proceeding to next phase

[ ] Two separate test companies log in and see only their own products and documents

[ ] A user from Company A cannot access data from Company B — not via UI, not via direct API call

[ ] Existing data (current company) still works correctly after migration

[ ] pricing_tiers table exists with at least 3 tier records defined

PHASE 2 User management Invite team members, assign roles, control access

Currently all users have the same access. This phase introduces roles within an org and an email invite flow, so a brand owner can add team members without sharing their own credentials.

## Deliverables

| Deliverables |  |
| --- | --- |
| • Roles: org_admin, editor, viewer (on user profile) | • Role-based UI: viewers cannot upload or trigger AI checks |
| • Email invite flow — org admin sends invite link | • Org admin can remove users from their org |
| • Invited user signs up into the correct org automatically | • Invite links expire after 48 hours |

TEST GATE — all checks must pass before proceeding to next phase

[ ] Org admin can invite a user by email and that user joins the correct org

[ ] Editor can upload documents but cannot access billing or user management

[ ] Viewer can view but cannot upload, edit, or trigger AI checks

[ ] Expired invite links are rejected

[ ] Removing a user from an org immediately revokes access

PHASE 3 Pricing tiers & Stripe billing Accept real payments, enforce plan limits

This phase connects the pricing_tiers table (built in Phase 1) to Stripe subscriptions. An org's active plan determines what they can access. Trial periods come from the tier record — no hardcoding.

## Deliverables

| Deliverables |  |
| --- | --- |
| • Stripe Customer created per org at signup | • Trial period driven by pricing_tiers.trial_days |
| • Stripe Checkout for new subscriptions | • Plan limits enforced: block product creation above tier max |
| • Stripe Customer Portal: upgrade, downgrade, cancel | • Billing page in org settings |
| • Webhooks: sync subscription status to DB (active, past_due, cancelled) | • Grace period for failed payments before access suspension |

TEST GATE — all checks must pass before proceeding to next phase

[ ] New org can sign up, start a trial, and access the app

[ ] Trial expiry blocks access with a prompt to subscribe

[ ] Successful payment activates subscription and correct plan limits

[ ] Upgrading plan immediately unlocks higher product limit

[ ] Cancellation keeps access until end of billing period

[ ] Failed payment triggers grace period then suspends access

[ ] Stripe Customer Portal allows self-service without contacting us

PHASE 4 AI credits & usage logging Transparent AI costs — no surprise bills

Every AI document check is logged with token counts and cost. Orgs have a monthly credit allowance from their tier. When credits run low they see it clearly and can buy a top-up pack. Predictable for small brands; profitable for us.

## Deliverables

| Deliverables |  |
| --- | --- |
| • ai_usage_log: org_id, user_id, doc_id, tokens_in, tokens_out, cost_usd, timestamp | • AI usage dashboard: credits remaining, checks run, cost this month |
| • Credit deduction on every AI check | • Usage history log visible to org admin |
| • AI check blocked at 0 credits — clear message + top-up prompt | • Platform owner view: Anthropic cost vs billed per org |
| • Top-up credit packs purchasable via Stripe (one-time payment) | • Credits reset on each billing renewal |

TEST GATE — all checks must pass before proceeding to next phase

[ ] Running an AI check deducts exactly 1 credit and logs token counts

[ ] When credits reach 0, AI check is blocked with clear message and top-up prompt

[ ] Purchasing a top-up immediately adds credits

[ ] Org admin sees real-time credits remaining and usage history

[ ] Platform owner can see cost vs billed margin per org

[ ] Credits reset correctly at the start of each billing period

PHASE 5 Onboarding & public presence A stranger can sign up and get value without our help

The app is not sellable until someone unknown can discover it, sign up, and reach a useful state on their own. This phase adds the minimum public presence and guided onboarding for that.

## Deliverables

| Deliverables |  |
| --- | --- |
| • Public landing page: what it does, pricing, sign-up CTA | • Empty states with clear next-action prompts (no blank screens) |
| • Sign-up flow: company name, target markets | • Terms of Service and Privacy Policy (GDPR-compliant) |
| • Guided first steps: add first product, upload first document | • Transactional emails: welcome, invite, receipt, expiry reminder |

TEST GATE — all checks must pass before proceeding to next phase

[ ] A person with no prior knowledge can find the page, understand the product, and sign up

[ ] After signing up they can add a product and upload a document without help from us

[ ] No blank screens — every empty state has a clear call to action

[ ] Welcome email received within 2 minutes of signup

[ ] Privacy Policy and Terms accessible before payment is taken

PHASE 6 Compliance content & features Full value for small brands in EU and Middle East

With the platform solid, this phase adds the features that make the app genuinely valuable — a small cosmetics brand managing document compliance across EU and Middle East markets.

## Deliverables

| Deliverables |  |
| --- | --- |
| • Document requirements per market (EU, UAE, Saudi, Kuwait, etc.) | • Cross-document AI check (e.g. CPSR ingredients vs INCI list) |
| • Per-product compliance checklist: green / amber / red per market | • Country-specific Middle East AI prompt rules |
| • Portfolio dashboard: compliance health across all products | • Regulatory update alerts (EU Annexes, GSO standard changes) |
| • Expiry & review date tracking with email reminders | • Shareable compliance status report (PDF, for distributors) |

TEST GATE — all checks must pass before proceeding to next phase

[ ] A new product shows exactly which documents are required per selected market

[ ] Portfolio dashboard correctly shows compliance status across all products

[ ] Expiry reminders sent at 60, 30, and 7 days before review date

[ ] Cross-document AI check correctly flags a CPSR / INCI mismatch

[ ] A compliance report can be generated and shared as a PDF

# Notes & decisions

## Pricing tier data model

Tier ranges (e.g. 1–10, 11–25 products) are stored in a pricing_tiers database table, not hardcoded. Tier boundaries, prices, included credits, and trial lengths can all be changed without a code deployment. Built in Phase 1, referenced by billing in Phase 3.

## AI cost model

Each plan includes a monthly AI credit allowance. One credit = one document check, regardless of document length (token variance absorbed in margin). Credits reset on billing renewal. Top-up packs are one-time Stripe purchases. Actual Anthropic token costs are logged per org so platform margin can be monitored.

## Middle East scope

Phase 3 billing supports market selection per org (EU, UAE, Saudi Arabia, Kuwait, others). Phase 6 content adds country-specific document requirements and AI prompt rules. The two are decoupled — billing does not need to know country-specific rules.

## Out of scope for v1

•  Mobile app — web is sufficient for the target user

•  Formulation / ingredient analysis — different product category

•  CPNP or eCosma direct filing integrations — future phase if demand exists

•  White-labelling for regulatory consultants — possible later revenue stream

Cosmetics Compliance Manager  •  Internal roadmap  •  June 2026